# phase-03-videos — Progress

Status: completed SIs: 6/6 completed

### SI-03.1 — Infrastructure: Storage, Queue, and Worker (Docker Compose, Config Namespaces, Dependencies)

- Status: completed (2026-08-24)

- Tests: env.validation.integration-spec — 7 passed (storage/queue/upload defaults + required key rejection); full baseline suite 147 passed

- Observations: Added redis (7-alpine, AOF), minio + one-shot minio-setup (creates videos bucket), and nestjs-worker services to compose.yaml; all addressed by service name (never localhost). Created storage/queue/upload config namespaces via registerAs, extended Joi schema (STORAGE_ACCESS_KEY/SECRET_KEY required), updated .env.example. Installed deps: @nestjs/bullmq, bullmq@5.x, ioredis@5.x, @aws-sdk/client-s3, @aws-sdk/s3-request-presigner, nanoid@3.x.

### SI-03.2 — Video Entity, Migration, and VideosModule

- Status: completed (2026-08-24)

- Tests: src/videos suite — 21 passed (public-id util, Video entity persistence, VideosRepository CRUD/queries, VideosService create/find, VideosModule wiring)

- Observations: Created Video entity (@Entity('videos')) with video_status enum (draft/processing/ready/error), public_id (nanoid 12, unique+indexed), channel_id FK to channels (ON DELETE CASCADE, indexed), nullable storage/processing columns, file_size_bytes bigint (typed string | null in TS), metadata jsonb. Added generatePublicId() util, VideosRepository wrapper (no direct EntityManager in services), basic VideosService (create/findByPublicId). Registered VideosModule (imports ChannelsModule). Migration 1787610093430-CreateVideos generated and applied (enum + table + unique/index/FK).

### SI-03.3 — Upload Initiation: Draft Pre-Registration and Presigned Multipart (TD-03)

- Status: completed (3/6)

- Tests: npm test (unit+integration) — 30 suites / 181 tests green; e2e — 4 suites / 56 tests green; tsc --noEmit clean; lint clean on new sources. Full suite re-run twice on a dirty DB to confirm isolation/idempotency.

- Observations: Implemented StorageService (S3/MinIO multipart: create/presign part URL/complete/abort, presigned GET, put/get/delete) with a separate presign client on the public endpoint. Added StorageModule. Extended VideosService with initiateUpload (ownership + file-size guards, unique public_id retry with abort-on-collision, draft pre-registration with upload_id), getPartUploadUrl, and completeUpload (status guards → processing). Added InitiateUploadDto, CompleteUploadDto, VideoResponseDto. Added VideosController (POST /videos, POST /videos/:publicId/parts/:partNumber/url, POST /videos/:publicId/complete) behind JWT with @CurrentUser(). Added domain exceptions (VIDEO_NOT_FOUND, NOT_VIDEO_OWNER, FILE_TOO_LARGE, UPLOAD_NOT_INITIATED, UPLOAD_ALREADY_COMPLETED, INVALID_STATUS_TRANSITION). Hardened shared-DB test isolation: video integration specs now clean via cleanAllTables + delete videos in afterAll; migrations spec drops sequentially (no deadlock).

### SI-03.4 — Background Processing: BullMQ Queue, Worker Entrypoint, ffprobe + ffmpeg (TD-01/04/05/08)

- Status: completed (2026-08-24)

- Tests: npm test -- video-processing — 2 suites / 7 tests green (VideoProcessingProducer unit, VideoProcessingProcessor unit with mocked ffmpeg/storage/fs); tsc --noEmit clean; lint clean

- Observations: Created BullMQ queue infrastructure: video-processing.constants.ts (queue/job names + ProcessVideoJobData interface), video-processing.producer.ts (adds jobs with 3-attempt exponential backoff retry policy), video-processing.module.ts (registers BullMQ with Redis config). Integrated producer into VideosService.completeUpload to emit job after status→PROCESSING. Created isolated worker app in src/worker/: FfmpegService (child_process wrappers for ffprobe metadata extraction + ffmpeg thumbnail generation), VideoProcessingProcessor (BullMQ @Processor consuming jobs: downloads video from storage→/tmp, extracts metadata, generates thumbnail at 10% duration or 5s, uploads thumbnail to storage, updates Video entity with status=READY/duration/thumbnailKey/metadata, cleanup temp files, error handling with status=ERROR + processingError). Created WorkerModule (TypeORM + BullMQ consumer + StorageModule, no HTTP server) and main.worker.ts bootstrap. Created Dockerfile.worker (node:20-alpine + ffmpeg via apk). Updated compose.yaml: nestjs-worker service with Dockerfile.worker build, DATABASE_/S3_/REDIS_* env vars using service names. All error handling uses type-safe getErrorMessage/getErrorStack helpers.

### SI-03.5 — Streaming and Download (Presigned GET, native Range/206) (TD-07)

- Status: completed (2026-08-24)

- Tests: npm run test:e2e -- videos-streaming — 1 suite / 7 tests green (stream/download redirect for READY videos, 404 for non-existent/draft, 401 without auth); tsc --noEmit clean

- Observations: Added getStreamUrl and getDownloadUrl methods to VideosService (both enforce status=READY, throw VideoNotFoundException otherwise). Added GET /videos/:publicId/stream and GET /videos/:publicId/download endpoints to VideosController with @Redirect() decorator (returns 302 with presigned URL in Location header). Stream endpoint returns plain presigned GET URL (MinIO natively supports Range requests/HTTP 206). Download endpoint adds Content-Disposition: attachment; filename="..." via storage service opts. Both endpoints behind JWT guard. Created comprehensive e2e test suite videos-streaming.e2e-spec.ts covering ready/draft/non-existent scenarios.

### SI-03.6 — Complementary REST: Retrieve, List, Update, Delete

- Status: completed (2026-08-24)

- Tests: npm test -- videos.service.spec — 1 suite / 13 tests green (including new methods); tsc --noEmit clean

- Observations: Added getVideoDetails method to VideosService (public if status=READY, owner-only otherwise, includes presigned thumbnail URL). Added listChannelVideos with pagination support (limit=20, READY only, presigned thumbnails). Added updateVideo (title/description, owner only) and deleteVideo (removes from storage + DB, owner only). Added findByChannelWithStatus method to VideosRepository with pagination (skip/take). Created UpdateVideoDto for PATCH validation. Added 4 new endpoints to VideosController: GET /videos/:publicId (@Public, conditional access), GET /channels/:channelId/videos (paginated list), PATCH /videos/:publicId (owner only), DELETE /videos/:publicId (204 No Content, owner only). All endpoints include comprehensive Swagger annotations. Updated unit tests to include VideoProcessingProducer mock.