# Phase 03 — Upload e Processamento de Vídeos

## Objective

Deliver the complete video ingestion and processing backend — direct-to-storage resumable upload of files up to 10GB (presigned multipart), automatic background processing (duration/metadata via ffprobe, thumbnail via ffmpeg) in an isolated worker, unique public URLs, and direct-from-storage streaming and download — establishing the Video domain and the draft → processing → ready | error lifecycle that Fase 04+ (management, public pages) will build on. No frontend code is written in this phase; the cross-layer upload (TD-03) and streaming (TD-07) contracts are defined here for future consumption.

## Step Implementations

### SI-03.1 — Infrastructure: Storage, Queue, and Worker (Docker Compose, Config Namespaces, Dependencies)

Description: Install all Phase 03 production dependencies, add the three new infrastructure containers (redis, minio, nestjs-worker) to Docker Compose, create the storage, queue, and upload config namespaces following the registerAs pattern from Fase 01, and extend the Joi validation schema. This SI provides the infrastructure foundation every subsequent Phase 03 SI depends on.

Technical actions:

- Install production dependencies in nestjs-project: @nestjs/bullmq@^11.0.5, bullmq@^5.81.3, ioredis@^5.11.1, @aws-sdk/client-s3@^3, @aws-sdk/s3-request-presigner@^3, nanoid@^3.3.18 (exact pins and rationale in library-refs.md — nanoid stays on the CommonJS 3.x line; bullmq on the stable 5.x line supported by @nestjs/bullmq@11)

- Create src/config/storage.config.ts — registerAs('storage', ...) reading STORAGE_ENDPOINT (string, default 'http://minio:9000'), STORAGE_REGION (string, default 'us-east-1'), STORAGE_ACCESS_KEY (string, required), STORAGE_SECRET_KEY (string, required), STORAGE_BUCKET (string, default 'videos'), STORAGE_FORCE_PATH_STYLE (boolean, default true), STORAGE_PUBLIC_ENDPOINT (string, default = STORAGE_ENDPOINT — the browser-reachable host baked into presigned URLs)

- Create src/config/queue.config.ts — registerAs('queue', ...) reading REDIS_HOST (string, default 'redis'), REDIS_PORT (number, default 6379), VIDEO_QUEUE_NAME (string, default 'video-processing'), VIDEO_JOB_ATTEMPTS (number, default 3), VIDEO_JOB_BACKOFF_MS (number, default 5000)

- Create src/config/upload.config.ts — registerAs('upload', ...) reading UPLOAD_MAX_SIZE_BYTES (number, default 10737418240 = 10GB), UPLOAD_PART_SIZE_BYTES (number, default 67108864 = 64MB), UPLOAD_PRESIGN_TTL_SECONDS (number, default 3600), STREAM_PRESIGN_TTL_SECONDS (number, default 21600), and optional FFMPEG_PATH (string, default 'ffmpeg'), FFPROBE_PATH (string, default 'ffprobe')

- Update src/config/env.validation.ts — add all new environment variables to the Joi schema (STORAGE_ACCESS_KEY / STORAGE_SECRET_KEY required, others with defaults matching the Compose service names). Update .env.example with all new variables and Docker Compose-compatible defaults

- Add redis service to nestjs-project/compose.yaml — image redis:7-alpine, port 6379, command: ["redis-server", "--appendonly", "yes"] (AOF persistence), a volume for /data, healthcheck redis-cli ping

- Add minio service — image minio/minio, command: server /data --console-address ":9001", ports 9000 (API) and 9001 (console), env MINIO_ROOT_USER / MINIO_ROOT_PASSWORD, a volume for /data, healthcheck on /minio/health/live. Add a one-shot minio-setup service (image minio/mc) that waits for MinIO and creates the videos bucket idempotently

- Add nestjs-worker service — built from the same Dockerfile.dev image and codebase (shared volume), with a distinct command running the worker entrypoint (SI-03.4), depends_on redis (healthy), minio (healthy), and db (healthy); no published HTTP port. Ensure the worker image has ffmpeg and ffprobe available (installed via the Dockerfile or an apt step in the worker command for the dev image)

- Update nestjs-api depends_on to include redis and minio (condition service_healthy)

Dependencies: None

Acceptance criteria:

- Application starts without errors when all new environment variables are provided — existing E2E test (GET / returns 200) still passes

- Starting the application without STORAGE_ACCESS_KEY or STORAGE_SECRET_KEY causes a Joi validation error at bootstrap — the app does not start

- docker compose up brings up redis, minio, minio-setup, nestjs-api, and nestjs-worker; the videos bucket exists in MinIO (visible in the console at localhost:9001) after minio-setup completes

- Redis is reachable from the API and worker containers at redis:6379; MinIO is reachable at minio:9000 — both addressed by service name, never localhost

- ffprobe -version and ffmpeg -version succeed inside the nestjs-worker container

### SI-03.2 — Video Entity, Migration, and VideosModule

Description: Create the Video entity with the draft → processing → ready | error status enum (TD-08), an internal uuid primary key, a unique nanoid public_id (TD-06), storage-key columns, and extracted-metadata columns. Establish the ManyToOne relation to Channel. Generate the migration and wire the VideosModule.

Technical actions:

- Create src/videos/entities/video.entity.ts — @Entity('videos') with columns: id (uuid PK generated), public_id (varchar, unique — nanoid, TD-06), title (varchar(255)), description (text, nullable), status (enum VideoStatus, default 'draft' — TD-08), channel_id (uuid FK → channels, not null), storage_key (varchar — object key of the source video), thumbnail_key (varchar, nullable — object key of the generated thumbnail), duration_seconds (int, nullable — from ffprobe), metadata (jsonb, nullable — raw ffprobe format/streams summary), file_size_bytes (bigint, nullable), mime_type (varchar, nullable), original_filename (varchar, nullable), upload_id (varchar, nullable — S3 multipart UploadId while in draft), created_at (CreateDateColumn), updated_at (UpdateDateColumn). Define @ManyToOne(() => Channel) with @JoinColumn({ name: 'channel_id' }) and add an index on channel_id

- Create src/videos/entities/video-status.enum.ts — export enum VideoStatus { DRAFT = 'draft', PROCESSING = 'processing', READY = 'ready', ERROR = 'error' }

- Create src/videos/public-id.util.ts — export generatePublicId(): string using nanoid(12) (12 chars, ~71 bits entropy — safe against collision at platform scale; unique index is the backstop). Import nanoid from the CommonJS 3.x build

- Generate migration via npm run migration:generate -- src/database/migrations/CreateVideos and review the generated SQL for the enum type, columns, public_id unique index, channel_id index and FK, and bigint/jsonb column types

- Create src/videos/videos.module.ts — VideosModule with TypeOrmModule.forFeature([Video]) in imports, importing ChannelsModule (for ownership resolution) and exporting TypeOrmModule so the worker can access the repository

Tests:

| File | Layer | Verifies |
| --- | --- | --- |
| src/videos/entities/video.entity.integration-spec.ts | Integration | Unique public_id constraint; status defaults to 'draft'; enum rejects invalid values; channel_id FK relation; metadata jsonb round-trips; file_size_bytes stores > 2³¹ (bigint); nullable columns accept null; timestamps auto-populated |
| src/videos/public-id.util.spec.ts | Unit | generatePublicId returns a 12-char URL-safe id; two calls produce different ids |
| src/videos/videos.module.spec.ts | Unit | Module compiles with TypeOrmModule.forFeature([Video]) and ChannelsModule wiring |

Dependencies: SI-03.1

Acceptance criteria:

- npm run migration:run creates the videos table with all columns, the video_status enum type, the unique public_id index, and the channel_id index + FK

- Inserting a video with a duplicate public_id fails with a unique constraint violation

- A newly created video has status = 'draft' by default

- status accepts only 'draft', 'processing', 'ready', 'error' — any other value is rejected by the enum constraint

- file_size_bytes correctly stores a value larger than 2 GB (bigint, not int)

- A video row references an existing channel via channel_id; deleting is constrained by the FK

### SI-03.3 — Upload Initiation: Draft Pre-Registration and Presigned Multipart (TD-03)

Description: Implement the presigned multipart upload handshake (TD-03): POST /videos pre-registers a draft and calls CreateMultipartUpload; POST /videos/:publicId/parts/:partNumber/url returns a presigned UploadPartCommand URL; POST /videos/:publicId/complete calls CompleteMultipartUpload and transitions the video to processing (job publish happens in SI-03.4). File bytes never traverse the API. All endpoints require authentication and enforce channel ownership.

Technical actions:

- Create src/storage/storage.module.ts and src/storage/storage.service.ts — StorageService injecting storageConfig, constructing a single S3Client (region, endpoint, credentials, forcePathStyle: true per TD-02). Implement: createMultipartUpload(key, contentType): Promise<{ uploadId }>; getPresignedUploadPartUrl(key, uploadId, partNumber, ttl): Promise<string> (presign UploadPartCommand via @aws-sdk/s3-request-presigner); completeMultipartUpload(key, uploadId, parts): Promise<void> (parts = { ETag, PartNumber }[]); abortMultipartUpload(key, uploadId): Promise<void>; getPresignedGetUrl(key, ttl, { disposition? }): Promise<string> (used by SI-03.5); deleteObject(key): Promise<void> (used by SI-03.6). Export StorageService

- Create src/videos/videos.service.ts — VideosService injecting Repository<Video>, StorageService, ChannelsService, and uploadConfig. Implement initiateUpload(userId, dto): Promise<{ publicId, uploadId, storageKey, partSize }> — resolve the caller’s channel via ChannelsService (throw NotVideoOwnerException if the target channelId is not owned by userId), validate fileSize <= UPLOAD_MAX_SIZE_BYTES (throw FileTooLargeException), generate public_id (retry on unique-violation like the nickname pattern in ChannelsService), derive storage_key = channelId + '/' + publicId + '/source', call storageService.createMultipartUpload, persist the draft row with upload_id, file_size_bytes, mime_type, original_filename, title, return identifiers + configured partSize

- Implement getPartUploadUrl(userId, publicId, partNumber): Promise<{ url, expiresIn }> — load video by public_id, assert owner + status = 'draft' + upload_id present (else UploadNotInitiatedException), validate partNumber in 1..10000, return presigned URL with UPLOAD_PRESIGN_TTL_SECONDS

- Implement completeUpload(userId, publicId, dto): Promise<VideoResponse> — load + assert owner + status = 'draft' (else InvalidStatusTransitionException; if already processing/ready throw UploadAlreadyCompletedException), call storageService.completeMultipartUpload with the client-supplied sorted parts, set status = 'processing', clear upload_id, save. (Job enqueue added in SI-03.4.) Return the video projection

- Create DTOs: src/videos/dto/initiate-upload.dto.ts (title @IsString()@MaxLength(255), optional description, channelId @IsUUID(), fileSize @IsInt()@IsPositive(), mimeType @IsString(), optional originalFilename); src/videos/dto/complete-upload.dto.ts (parts: @IsArray()@ValidateNested({each:true}) of { partNumber @IsInt(), eTag @IsString() })

- Create src/videos/videos.controller.ts — route prefix 'videos', protected by the inherited global JwtAuthGuard (no @Public()). @Post() → initiateUpload (201); @Post(':publicId/parts/:partNumber/url') → getPartUploadUrl (200); @Post(':publicId/complete') → completeUpload (200). Owner id read via @CurrentUser()

- Add video-domain exceptions to src/common/exceptions/ extending DomainException: VideoNotFoundException (404), NotVideoOwnerException (403), UploadNotInitiatedException (409), UploadAlreadyCompletedException (409), InvalidStatusTransitionException (409), FileTooLargeException (413)

Tests:

| File | Layer | Verifies |
| --- | --- | --- |
| src/storage/storage.service.integration-spec.ts | Integration | Against MinIO: createMultipartUpload returns an uploadId; a presigned part URL accepts a PUT; completeMultipartUpload assembles the object; abortMultipartUpload removes it |
| src/videos/videos.service.spec.ts | Unit | initiateUpload rejects non-owned channel (403) and oversized file (413), generates public_id, persists draft; getPartUploadUrl rejects wrong status; completeUpload transitions draft→processing and rejects double-complete |
| src/videos/videos.service.integration-spec.ts | Integration | Draft row persisted with upload_id and status='draft'; completeUpload sets status='processing' and clears upload_id in DB |
| test/videos.e2e-spec.ts | E2E | POST /videos 401 without token, 201 with token returns { publicId, uploadId, storageKey, partSize }; part-url endpoint 200; complete 200 → status processing; non-owner 403; oversized 413 |

Dependencies: SI-03.2

Acceptance criteria:

- POST /videos with a valid token and an owned channelId returns 201 with { publicId, uploadId, storageKey, partSize }; a draft video row is persisted with the multipart upload_id

- POST /videos for a channelId not owned by the caller returns 403 NOT_VIDEO_OWNER

- POST /videos with fileSize above 10GB returns 413 FILE_TOO_LARGE

- POST /videos/:publicId/parts/:partNumber/url returns a presigned URL that accepts a direct PUT of a part to MinIO (bytes do not pass through the API)

- POST /videos/:publicId/complete with the collected part ETags assembles the object in MinIO and transitions the video to processing

- Calling complete twice returns 409 UPLOAD_ALREADY_COMPLETED

- All upload endpoints return 401 without a valid access token

### SI-03.4 — Background Processing: BullMQ Queue, Worker Entrypoint, ffprobe + ffmpeg (TD-01/04/05/08)

Description: Wire the BullMQ video-processing queue (TD-01), publish a process-video job when an upload completes, and implement the isolated worker (TD-04) that consumes the job: it downloads/streams the source, runs ffprobe for duration/metadata and ffmpeg for a single-frame thumbnail via direct child_process (TD-05), uploads the thumbnail, and drives the status lifecycle processing → ready | error (TD-08) with BullMQ retries (3 attempts, exponential backoff) and the failed set as dead-letter.

Technical actions:

- Register the queue: in VideosModule, add BullModule.forRootAsync (inject queueConfig → connection: { host: REDIS_HOST, port: REDIS_PORT }) and BullModule.registerQueue({ name: VIDEO_QUEUE_NAME, defaultJobOptions: { attempts: VIDEO_JOB_ATTEMPTS, backoff: { type: 'exponential', delay: VIDEO_JOB_BACKOFF_MS }, removeOnComplete: true, removeOnFail: false } }) (keeping failed jobs = dead-letter set)

- Producer: inject @InjectQueue(VIDEO_QUEUE_NAME) private queue: Queue into VideosService; in completeUpload, after setting status = 'processing', enqueue queue.add('process-video', { publicId, storageKey } satisfies ProcessVideoJob). Define src/videos/jobs/process-video.job.ts — interface ProcessVideoJob { publicId: string; storageKey: string }

- Worker processor: create src/videos/processors/video-processing.processor.ts — @Processor(VIDEO_QUEUE_NAME) class VideoProcessingProcessor extends WorkerHost implementing process(job: Job<ProcessVideoJob>): (1) load video by public_id; (2) obtain a local readable source (download the object to a temp path via StorageService, or a presigned GET consumed by ffmpeg/ffprobe); (3) run ffprobe → parse duration_seconds + metadata; (4) run ffmpeg → extract one frame to a temp jpg; (5) upload the thumbnail to thumbnail_key = channelId + '/' + publicId + '/thumb.jpg'; (6) set duration_seconds, metadata, thumbnail_key, status = 'ready', save; (7) clean temp files. Implement onFailed (via @OnWorkerEvent('failed')) that, only when job.attemptsMade >= job.opts.attempts, sets the video status = 'error' (final failure ⇒ dead-letter)

- ffprobe/ffmpeg command builders: create src/videos/processors/ffmpeg.util.ts — probeVideo(inputPath): Promise<{ durationSeconds, metadata }> running execFile(FFPROBE_PATH, ['-v','quiet','-print_format','json','-show_format','-show_streams', inputPath]) and JSON-parsing stdout; extractThumbnail(inputPath, outputPath, atSeconds): Promise<void> running execFile(FFMPEG_PATH, ['-ss', String(atSeconds), '-i', inputPath, '-frames:v','1','-q:v','2','-y', outputPath]). Use util.promisify(execFile); surface non-zero exit codes + stderr as errors

- Worker entrypoint: create src/worker.ts — bootstrap a Nest application context (NestFactory.createApplicationContext(WorkerModule)) that imports config, TypeORM, StorageModule, and VideosModule (registering the processor) but starts no HTTP server. Create src/worker.module.ts composing only the modules the processor needs. Add npm scripts start:worker (node dist/worker) and start:worker:dev (ts-node-dev/nest start variant). The nestjs-worker Compose service (SI-03.1) runs this entrypoint

- Ensure the worker image provides ffmpeg/ffprobe (installed in the Dockerfile/worker command); FFMPEG_PATH/FFPROBE_PATH from uploadConfig allow overriding the binary locations

Tests:

| File | Layer | Verifies |
| --- | --- | --- |
| src/videos/processors/ffmpeg.util.spec.ts | Unit | Command builders call execFile with the exact ffprobe/ffmpeg arguments (mocked child_process); ffprobe JSON is parsed into durationSeconds + metadata; non-zero exit rejects |
| src/videos/processors/video-processing.processor.spec.ts | Unit | On success sets status='ready' with duration/thumbnail; onFailed sets status='error' only after the final attempt; earlier attempts leave status='processing' |
| src/videos/videos.service.spec.ts (extended) | Unit | completeUpload enqueues a process-video job with { publicId, storageKey } |
| src/videos/video-processing.integration-spec.ts | Integration | Producer enqueues → processor consumes against real Redis + MinIO: a seeded object is probed, a thumbnail is written to MinIO, and the DB row reaches status='ready' |

Dependencies: SI-03.3

Acceptance criteria:

- Completing an upload enqueues a process-video job on the video-processing queue

- The nestjs-worker container consumes the job, extracts duration + metadata (ffprobe), generates a thumbnail (ffmpeg), uploads the thumbnail to storage, and sets the video status = 'ready' with duration_seconds, metadata, and thumbnail_key populated

- A job that throws is retried up to 3 times with exponential backoff; the video stays processing across retries

- After the final failed attempt the video status becomes error and the job remains in the BullMQ failed set (dead-letter)

- FFmpeg CPU work runs in the worker process only — the API container does not invoke ffmpeg/ffprobe

### SI-03.5 — Streaming and Download (Presigned GET, native Range/206) (TD-07)

Description: Implement direct-from-storage streaming and download (TD-07): GET /videos/:publicId/stream issues a short-lived presigned GET URL (MinIO/S3 natively serves Range/206) and 302-redirects the client to it; GET /videos/:publicId/download issues a presigned URL with a Content-Disposition: attachment override. Streaming is gated on status = 'ready'.

Technical actions:

- Implement getStreamUrl(publicId): Promise<string> in VideosService — load video by public_id (throw VideoNotFoundException if absent), assert status = 'ready' (else VideoNotReadyException), return storageService.getPresignedGetUrl(storage_key, STREAM_PRESIGN_TTL_SECONDS) built against STORAGE_PUBLIC_ENDPOINT so the URL is browser-reachable

- Implement getDownloadUrl(publicId): Promise<string> in VideosService — same gating, but pass a ResponseContentDisposition: 'attachment; filename="<original_or_title>.mp4"' override to the presigner

- Add to VideosController: @Public() @Get(':publicId/stream') with @Redirect() (or manual res.redirect(302, url)) returning the presigned stream URL; @Public() @Get(':publicId/download') with @Redirect() returning the presigned attachment URL. (Public read access for ready videos this phase; per-viewer auth can be layered later per TD-07.)

- Confirm MinIO serves Range requests through the presigned URL (returns 206 Partial Content + Accept-Ranges: bytes) — asserted in the E2E/integration test

Tests:

| File | Layer | Verifies |
| --- | --- | --- |
| src/videos/videos.service.spec.ts (extended) | Unit | getStreamUrl/getDownloadUrl throw VideoNotReadyException for non-ready status and VideoNotFoundException for unknown id; download passes an attachment disposition |
| src/videos/streaming.integration-spec.ts | Integration | Against MinIO with a seeded ready object: the presigned stream URL honors a Range: bytes=0-1023 request with 206 + Accept-Ranges: bytes; the download URL responds with Content-Disposition: attachment |
| test/videos.e2e-spec.ts (extended) | E2E | GET /videos/:publicId/stream returns 302 to a presigned URL for a ready video; returns 409 VIDEO_NOT_READY for a processing/draft video; 404 for an unknown id; GET /videos/:publicId/download returns 302 to an attachment URL |

Dependencies: SI-03.4

Acceptance criteria:

- GET /videos/:publicId/stream for a ready video returns a 302 redirect to a short-lived presigned GET URL served directly by MinIO/S3

- The presigned stream URL honors HTTP Range requests, returning 206 Partial Content with Accept-Ranges: bytes — the browser can seek without downloading the whole file

- GET /videos/:publicId/stream for a video that is not ready returns 409 VIDEO_NOT_READY

- GET /videos/:publicId/download returns a 302 redirect to a presigned URL that forces Content-Disposition: attachment

- GET /videos/:publicId/stream for an unknown publicId returns 404 VIDEO_NOT_FOUND

- Video bytes are served by storage directly — no video payload flows through the API

### SI-03.6 — Complementary REST: Retrieve, List, Update, Delete

Description: Complete the Video REST surface: public retrieval of a ready video’s metadata, listing a channel’s videos, owner-only metadata update (title/description), and owner-only deletion with storage cleanup (delete source + thumbnail, and abort any in-flight multipart upload).

Technical actions:

- Implement findByPublicId(publicId): Promise<VideoResponse> in VideosService — load by public_id, throw VideoNotFoundException if absent, assert status = 'ready' for public access (else VideoNotReadyException); return a projection (no upload_id/storage_key leaked — expose publicId, title, description, status, durationSeconds, thumbnailUrl (presigned), channelId, timestamps)

- Implement listByChannel(channelId): Promise<VideoResponse[]> — return that channel’s videos ordered by created_at DESC (public listing returns only ready; the owner sees all statuses when authenticated — resolved via the optional authenticated user)

- Implement update(userId, publicId, dto): Promise<VideoResponse> — load + assert owner (NotVideoOwnerException), update title / description only, save, return projection

- Implement remove(userId, publicId): Promise<void> — load + assert owner; if status = 'draft' and upload_id present, storageService.abortMultipartUpload; delete storage_key and thumbnail_key objects via storageService.deleteObject; delete the DB row

- Create src/videos/dto/update-video.dto.ts — UpdateVideoDto with optional title @IsString()@MaxLength(255) and optional description @IsString()

- Add to VideosController: @Public() @Get(':publicId') → findByPublicId (200); @Public() @Get('/channels/:channelId') (or a GET /channels/:channelId/videos route) → listByChannel (200); @Patch(':publicId') → update (200, authenticated + owner); @Delete(':publicId') → remove (204, authenticated + owner)

Tests:

| File | Layer | Verifies |
| --- | --- | --- |
| src/videos/videos.service.spec.ts (extended) | Unit | update/remove reject non-owner (403); remove aborts multipart when draft and deletes both storage keys; findByPublicId hides internal fields and gates on ready |
| src/videos/videos.service.integration-spec.ts (extended) | Integration | update persists new title/description; remove deletes the row and calls storage cleanup; listByChannel orders by created_at DESC |
| test/videos.e2e-spec.ts (extended) | E2E | GET /videos/:publicId 200 for ready / 409 for not-ready / 404 unknown; GET /channels/:channelId/videos 200 list; PATCH 200 owner / 403 non-owner / 401 no token; DELETE 204 owner / 403 non-owner |

Dependencies: SI-03.5

Acceptance criteria:

- GET /videos/:publicId returns 200 with the public video projection for a ready video; 409 VIDEO_NOT_READY otherwise; 404 VIDEO_NOT_FOUND for an unknown id — internal fields (storage_key, upload_id) are never exposed

- GET /channels/:channelId/videos returns the channel’s videos ordered newest-first

- PATCH /videos/:publicId by the owner updates title/description and returns 200; a non-owner gets 403 NOT_VIDEO_OWNER; no token gets 401

- DELETE /videos/:publicId by the owner returns 204, removes the DB row, deletes the source and thumbnail objects from storage, and aborts any in-flight multipart upload; a non-owner gets 403

- Deleting a draft video that never completed its upload aborts the multipart upload (no orphaned parts left in storage)

## Technical Specifications

### Data Model

#### Video

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | uuid | PK, generated | Internal primary key (TD-06) |
| public_id | varchar | unique, not null | nanoid(12), URL-safe public identifier (TD-06) |
| title | varchar(255) | not null | Provided on upload initiation |
| description | text | nullable | Optional |
| status | enum video_status | not null, default 'draft' | draft / processing / ready / error (TD-08) |
| channel_id | uuid | FK → channels.id, not null | Owning channel |
| storage_key | varchar | not null | Object key of the source video in storage |
| thumbnail_key | varchar | nullable | Object key of the generated thumbnail (set by worker) |
| duration_seconds | int | nullable | Extracted by ffprobe (set by worker) |
| metadata | jsonb | nullable | Summarized ffprobe format/streams output |
| file_size_bytes | bigint | nullable | Declared source size (bigint — supports > 2GB / up to 10GB) |
| mime_type | varchar | nullable | Declared content type |
| original_filename | varchar | nullable | Client-provided filename |
| upload_id | varchar | nullable | S3 multipart UploadId; set while draft, cleared on complete |
| created_at | timestamp | not null, auto-generated | @CreateDateColumn |
| updated_at | timestamp | not null, auto-generated | @UpdateDateColumn |

Relations: Video → Channel (many-to-one via channel_id) Indexes: (public_id) — unique, (channel_id) — FK/listing

Status transitions (TD-08): draft → processing (on complete-upload + job publish); processing → ready (job success); processing → error (job permanently failed after final retry); error → processing (on re-submit — supported by the enum, no dedicated endpoint this phase).

### API Contracts

All /videos mutating endpoints are protected by the inherited global JwtAuthGuard; read endpoints (stream, download, GET /videos/:publicId, channel listing) are @Public(). Ownership is enforced by resolving the caller’s channel via ChannelsService.

#### POST /videos (SI-03.3)

Request headers: - Authorization: Bearer  - Content-Type: application/json

Request body: - title: string, required — max 255 - description: string, optional - channelId: string (uuid), required — must be owned by the caller - fileSize: integer, required — bytes, must be ≤ 10737418240 (10GB) - mimeType: string, required - originalFilename: string, optional

Response 201: - publicId: string (nanoid) - uploadId: string (S3 multipart UploadId) - storageKey: string - partSize: integer (bytes — client chunk size)

Error responses: - 401: missing/invalid access token - 403 NOT_VIDEO_OWNER: channelId not owned by the caller - 413 FILE_TOO_LARGE: fileSize exceeds the 10GB limit - 400 validation error: body fails schema validation

#### POST /videos/:publicId/parts/:partNumber/url (SI-03.3)

Request headers: - Authorization: Bearer

Path parameters: - publicId: string, required - partNumber: integer, required — 1..10000

Response 200: - url: string (presigned UploadPart URL — client PUTs the chunk directly to storage) - expiresIn: integer (seconds)

Error responses: - 401: missing/invalid access token - 403 NOT_VIDEO_OWNER: caller does not own the video - 404 VIDEO_NOT_FOUND: unknown publicId - 409 UPLOAD_NOT_INITIATED: video is not in draft / has no active multipart upload

#### POST /videos/:publicId/complete (SI-03.3)

Request headers: - Authorization: Bearer  - Content-Type: application/json

Request body: - parts: array, required — objects { partNumber: integer, eTag: string }

Response 200: - publicId, title, description, status (processing), channelId, createdAt, updatedAt

Error responses: - 401 / 403 NOT_VIDEO_OWNER / 404 VIDEO_NOT_FOUND - 409 UPLOAD_ALREADY_COMPLETED: video already processing/ready - 409 INVALID_STATUS_TRANSITION: video not in draft - 400 validation error

#### GET /videos/:publicId/stream (SI-03.5)

Path parameters: publicId: string, required

Response 302: Redirect (Location) to a short-lived presigned GET URL served directly by MinIO/S3 (native Range/206).

Error responses: - 404 VIDEO_NOT_FOUND: unknown publicId - 409 VIDEO_NOT_READY: video status is not ready

#### GET /videos/:publicId/download (SI-03.5)

Path parameters: publicId: string, required

Response 302: Redirect to a presigned GET URL with response-content-disposition: attachment.

Error responses: - 404 VIDEO_NOT_FOUND - 409 VIDEO_NOT_READY

#### GET /videos/:publicId (SI-03.6)

Path parameters: publicId: string, required

Response 200: - publicId, title, description, status, durationSeconds, thumbnailUrl (presigned), channelId, createdAt, updatedAt

Error responses: - 404 VIDEO_NOT_FOUND - 409 VIDEO_NOT_READY: for public access to a non-ready video

#### GET /channels/:channelId/videos (SI-03.6)

Path parameters: channelId: string (uuid), required

Response 200: - array of video projections, ordered by createdAt descending (public callers see only ready videos)

Error responses: - 404: unknown channel (optional — empty list acceptable)

#### PATCH /videos/:publicId (SI-03.6)

Request headers: - Authorization: Bearer  - Content-Type: application/json

Request body: - title: string, optional — max 255 - description: string, optional

Response 200: updated video projection.

Error responses: - 401 / 403 NOT_VIDEO_OWNER / 404 VIDEO_NOT_FOUND / 400 validation error

#### DELETE /videos/:publicId (SI-03.6)

Request headers: - Authorization: Bearer

Response 204: No content — DB row deleted, source + thumbnail objects removed, any in-flight multipart upload aborted.

Error responses: - 401 / 403 NOT_VIDEO_OWNER / 404 VIDEO_NOT_FOUND

#### Validation Rules — Upload and Update

| Field | Rule | Error message |
| --- | --- | --- |
| title | Non-empty, max 255 chars | title must be shorter than or equal to 255 characters |
| channelId | Must be a valid UUID | channelId must be a UUID |
| fileSize | Positive integer ≤ 10737418240 | fileSize must not be greater than 10737418240 |
| partNumber | Integer 1..10000 | partNumber must not be greater than 10000 |
| parts | Non-empty array of { partNumber, eTag } | parts should not be empty |

### Authorization Matrix

| Endpoint | Public | Authenticated | Owner-only | Notes |
| --- | --- | --- | --- | --- |
| POST /videos |  | ✓ | ✓ | Must own the target channelId |
| POST /videos/:publicId/parts/:partNumber/url |  | ✓ | ✓ |  |
| POST /videos/:publicId/complete |  | ✓ | ✓ |  |
| GET /videos/:publicId/stream | ✓ |  |  | Only ready videos |
| GET /videos/:publicId/download | ✓ |  |  | Only ready videos |
| GET /videos/:publicId | ✓ |  |  | Only ready videos publicly |
| GET /channels/:channelId/videos | ✓ |  |  | Public listing returns ready only |
| PATCH /videos/:publicId |  | ✓ | ✓ |  |
| DELETE /videos/:publicId |  | ✓ | ✓ |  |

### Error Catalog

Error response format: (inherited from Fase 02 — applies to all nestjs-project HTTP endpoints)

{ statusCode: number, error: string, message: string }

The error field carries the domain error code from the catalog (e.g., "VIDEO_NOT_FOUND"). For validation errors, error is "VALIDATION_ERROR" and message is an array of field-level error strings. All video-domain exceptions extend the inherited DomainException base and are rendered by the global DomainExceptionFilter.

| Code | HTTP | Message | Trigger |
| --- | --- | --- | --- |
| VIDEO_NOT_FOUND | 404 | Video not found | Any endpoint with a publicId not present in the videos table |
| NOT_VIDEO_OWNER | 403 | You do not own this resource | Mutating a video/channel not owned by the authenticated caller |
| FILE_TOO_LARGE | 413 | File exceeds the maximum allowed size | POST /videos with fileSize > 10GB |
| UPLOAD_NOT_INITIATED | 409 | Upload has not been initiated for this video | Requesting a part URL when the video is not a draft with an active multipart upload |
| UPLOAD_ALREADY_COMPLETED | 409 | Upload has already been completed | POST /videos/:publicId/complete on a video already processing/ready |
| INVALID_STATUS_TRANSITION | 409 | Invalid status transition | An operation not allowed from the video’s current status |
| VIDEO_NOT_READY | 409 | Video is not ready | Streaming/downloading/public-fetching a video whose status is not ready |

### Events/Messages

#### process-video

Payload:

{ "publicId": "string", "storageKey": "string" }

Producer: VideosService (API container) — enqueues on the video-processing queue after CompleteMultipartUpload (per phase-03-videos/TD-01, phase-03-videos/TD-03) Consumer: VideoProcessingProcessor (nestjs-worker container) — @Processor('video-processing') extending WorkerHost (per phase-03-videos/TD-04, phase-03-videos/TD-05) Trigger: Fires when an upload is completed (POST /videos/:publicId/complete transitions the video draft → processing) Delivery semantics: at-least-once — BullMQ retries up to 3 attempts with exponential backoff; the job handler is idempotent (re-probing/re-thumbnailing overwrites the same storage keys and DB fields). After the final failed attempt the video is set to error and the job remains in the BullMQ failed set (dead-letter) (per phase-03-videos/TD-01, phase-03-videos/TD-08)

## Dependency Map

SI-03.1 (no deps — infra: Compose, config namespaces, dependencies)
└── SI-03.2 (Video entity + migration + VideosModule)
    └── SI-03.3 (upload initiation: draft + presigned multipart)
        └── SI-03.4 (BullMQ queue + worker: ffprobe/ffmpeg, status lifecycle)
            └── SI-03.5 (streaming + download: presigned GET, Range/206)
                └── SI-03.6 (complementary REST: get, list, update, delete)

Linearized implementation order: SI-03.1 → SI-03.2 → SI-03.3 → SI-03.4 → SI-03.5 → SI-03.6

The chain is strictly linear: infrastructure (SI-03.1) underpins the entity (SI-03.2); the upload handshake (SI-03.3) needs the persisted draft; background processing (SI-03.4) is triggered on upload completion; streaming (SI-03.5) is gated on the ready status the worker produces; and the complementary CRUD (SI-03.6) reuses the storage/service layer built by the earlier steps.

## Deliverables

- ☐ Docker Compose extended with redis (7-alpine, AOF), minio (+ minio-setup bucket bootstrap), and a nestjs-worker service (shared image, worker entrypoint, ffmpeg/ffprobe)

- ☐ Config namespaces storage, queue, upload via registerAs, validated by the Joi schema; .env.example updated

- ☐ Video entity + migration — internal uuid PK, unique nanoid public_id, video_status enum, storage/metadata columns (bigint file size, jsonb metadata)

- ☐ Presigned multipart upload (TD-03): POST /videos (draft + CreateMultipartUpload), per-part presigned URL, complete (CompleteMultipartUpload → processing) — 10GB bytes bypass the API

- ☐ StorageService over AWS SDK v3 against MinIO (forcePathStyle), covering multipart, presigned GET, and object delete

- ☐ BullMQ video-processing queue (TD-01) + isolated nestjs-worker (TD-04) consuming process-video

- ☐ Automatic processing: ffprobe duration/metadata + ffmpeg thumbnail via direct child_process (TD-05), thumbnail persisted to storage

- ☐ Status lifecycle draft → processing → ready | error (TD-08) with 3-attempt exponential-backoff retry and failed-set dead-letter

- ☐ Unique public video URL id via nanoid (TD-06)

- ☐ Streaming via presigned GET with native Range/206 (TD-07) — direct client↔storage, gated on ready

- ☐ Download via presigned GET with Content-Disposition: attachment (TD-07)

- ☐ Complementary REST: retrieve (ready-gated), list by channel, owner-only update (title/description), owner-only delete with storage cleanup + multipart abort

- ☐ Standardized video-domain error catalog extending the inherited DomainException / DomainExceptionFilter

- ☐ All SI tests pass (docker compose exec nestjs-api npm test -- --runInBand)

- ☐ E2E tests pass (docker compose exec nestjs-api npm run test:e2e)

- ☐ Type/compilation check passes (docker compose exec nestjs-api npx tsc --noEmit)

- ☐ Project builds successfully (docker compose exec nestjs-api npm run build)